## Slide 1: Logistics On Rails - SPRINT 1 G075
LAPR3 2025/2026
Carlos Almeida (1221515) | Bruno Silva (1221514) | Miguel Pinto (1221526) | João Pereira (1230677) | Francisca Paulos (1230993)

## Slide 2: Sprint planning – Sprint 1
SPRINT BACKLOG | 
Number of stories | 12
Number of bugs | 0
Number of tasks | 18
Number of Management Tasks (Scrum) | 7
Number of team members | Planned: 5 Actual: 5
Total planned estimation vs execution | Planned hours: 122.75 Executed hours: 126.75
Planned Start Date: Real Start Date:
Planned End Date: Real End Date:

## Slide 3: Sprint 1 planning
Assigned User Stories (as stated in the project assignment) | Committed? Yes / No (according to team planning) | Todo | Doing | Testing | Done | Blocked
USEI01 | Yes |  |  |  | ✅ | 
USEI02 | Yes |  |  |  | ✅ | 
USEI03 | Yes |  |  |  | ✅ | 
USEI04 | Not assigned |  |  |  |  | 
USEI05 | Not assigned |  |  |  |  | 
USBD01 | Yes |  |  |  | ✅ | 
USBD02 | Yes |  |  |  | ✅ | 
USBD03 | Yes |  |  |  | ✅ | 
USBD04 | Yes |  |  |  | ✅ | 
USBD05 | Not assigned |  |  |  |  | 

## Slide 4: Sprint 1 planning
Assigned User Stories (as stated in the project assignment) | Committed? Yes / No (according to team planning) | Todo | Doing | Testing | Done | Blocked
USBD06 | Not assigned |  |  |  |  | 
USBD07 | Not assigned |  |  |  |  | 
USBD08 | Not assigned |  |  |  |  | 
USBD09 | Yes |  |  |  | ✅ | 
USBD10 | Not assigned |  |  |  |  | 
USBD11 | Not assigned |  |  |  |  | 
USBD12 | Not assigned |  |  |  |  | 
USBD13 | Not assigned |  |  |  |  | 
USBD14 | Not assigned |  |  |  |  | 
USBD15 | Not assigned |  |  |  |  | 

## Slide 5: Sprint 1 planning
Assigned User Stories (as stated in the project assignment) | Committed? Yes / No (according to team planning) | Todo | Doing | Testing | Done | Blocked
USBD16 | Not assigned |  |  |  |  | 
USBD17 | Not assigned |  |  |  |  | 
USBD18 | Not assigned |  |  |  |  | 
USBD19 | Not assigned |  |  |  |  | 
USBD20 | Yes |  |  |  | ✅ | 
USLP01 | Yes |  |  |  | ✅ | 
USLP02 | Yes |  |  |  | ✅ | 
USLP03 | Yes |  |  |  | ✅ | 

## Slide 6: Work assigned by team member
Chart: Number of tasks / Hours
| Bruno Silva | Carlos Almeida | Miguel Pinto | João Pereira | Francisca Paulos
Horas | 23.75 | 36.75 | 26.75 | 22.75 | 21.75
Tarefas | 11 | 10 | 9 | 14 | 13

## Slide 7: Work assigned by type (componente)
Chart: Epic or Component or UC
| ESINF | BDDAD | LAPR
Componente | 4 | 6 | 3

## Slide 8: Issues / Assumptions / unanswered questions
Description | Responsible | Date / sprint | Related issue / item in Git

## Slide 9: Daily Meetings
Date (of the meeting) | Place / duration | Bruno Silva | Carlos Almeida | Francisca Paulos | João Pereira | Miguel Pinto
04/10/2025 | Discord / 15 min | x | x | x | x | x
07/10/2025 | Discord / 15 min | x | x | x | x | x
10/10/2025 | Discord / 15 min | x | x | x | x | x
14/10/2025 | Discord / 15 min | x | x | x | x | x
17/10/2025 | Discord / 15 min | x | x | x | x | x
21/10/2025 | Discord / 15 min | x | x | x | x | x
25/10/2025 | Discord / 15 min | x | x | x | x | x

## Slide 10: LLM performance assessment (use ChatGPT or Copilot)
Source file (attach the file you have used):
This very own file
Input (write down the prompt you used to ask for the performance assessment) :
“So, I have this PowerPoint that represents the 1st sprint retrospective for my collage integration project (integrates all classes at the same time). And in slide 10, the teacher asks us to send this to you and request your analysis from our performance based in the retrospective, so, go ahead, read it and give me your analysis.”

## Slide 11: LLM performance assessment - Output
Output file (attach the complete file extracted from the A.I. tool):
None
Output (write one line per team member):
Your team (G075) demonstrated a highly effective and successful Sprint 1. The quantitative data indicates perfect execution on committed tasks, supported by strong qualitative feedback in the team's retrospective. The team's self-assessment grades of 4.5/5 for performance and 4.0/5 for results appear well-justified. The primary success was in execution and collaboration, with a minor, well-defined area for future improvement.
In summary, your team should be very confident in its performance. You have established a strong foundation of accountability and communication. By focusing on creating actionable improvements from your retrospective findings—specifically around ensuring user stories are fully understood before work begins—your team is in an excellent position for continued success

## Slide 12: LLM performance assessment - Output
Team Members’ Opinion about the A.I. output:
The team very much agreed with Gemini’s output.

## Slide 13: Sprint Retrospective Date: 25-10-2025
What went well?
Every team member did their work and even surprised because there was not work left to be done and was done properly, which, in my experience never happened before.
What went wrong?
User story comprehension
What we learned?
We learned how our group works well

## Slide 14: Sprint Retrospective Date: 25-10-2025
Action items:
Ask more questions to the client to shorten the doubts of the US
Further read the forum questions
Schedule a dedicated 1-hour backlog refinement meeting in the middle of every sprint
Create a 'Definition of Ready' checklist for our team to keep the workflow going

## Slide 15: Overall Project performance:
Comments:
LLM evaluation:
How do you grade your performance (0-5): 4.5
How do you grade your results (0-5): 4