## Slide 1: Class 2DO Group 152 SPRINT 2
Group members:
LAPR3 2024_2025
Bruno Miguel da Silva (1221514) | Miguel Gonçalves (1221119) | Vitor Carneiro (1240580) | Tomás Teixeira Silva (1240590) | Tiago Silva (1241707) | Jorge Almeida (1220838) | Eduardo Moreira (1190546)

## Slide 2: Sprint planning – Sprint 1
SPRINT BACKLOG | 
Number of stories | 36
Number of bugs | 0
Number of tasks | 85
Number of Management Tasks (Scrum) | 12
Number of team members | Planned: 6 Actual: 7
Total planned estimation vs execution | Planned hours: 84 Executed hours: 100
Planned Start Date: Real Start Date:
Planned Finished Date: Real Finish Date:

## Slide 3: Sprint planning
Assignment US (as stated on project assignment) | Commited? (Yes / no according to team planning) | Todo | Doing | Testing | Done | Blocked
USAC01 | Yes |  |  |  | x | 
USAC02 | Yes |  |  |  | x | 
USAC03 | Yes |  |  |  | x | 
USAC04 | Yes |  |  |  | x | 
USAC05 | Yes |  |  |  | x | 
USAC06 | Yes |  |  |  | X | 
USAC07 | Yes |  |  |  | X | 
USAC08 | Yes |  |  |  | X | 
USAC09 | Yes |  |  |  | X | 
USAC10 | Yes |  |  |  | X | 
Notes: Não colocar screenshots! Preencher manualmente os valores.

## Slide 4: Sprint planning
Assignment US (as stated on project assignment) | Commited? (Yes / no according to team planning) | Todo | Doing | Testing | Done | Blocked
USBD10 | Yes |  |  |  | x | 
USBD11 | Yes |  |  |  | x | 
USBD12 | Yes |  |  |  | X | 
USBD13 | yes |  |  |  | X | 
USBD14 | Yes |  |  |  | X | 
USBD15 | Yes |  |  |  | X | 
USBD16 | Yes |  |  |  | X | 
USBD17 | Yes |  |  |  | X | 
USBD18 | Yes |  |  |  | X | 
USBD19 | Yes |  |  |  | x | 
Notes: Não colocar screenshots! Preencher manualmente os valores.

## Slide 5: Sprint planning
Assignment US (as stated on project assignment) | Commited? (Yes / no according to team planning) | Todo | Doing | Testing | Done | Blocked
USEI02 | Yes |  |  |  | x | 
USEI05 | Yes |  |  |  | x | 
USEI07 | Yes |  |  |  | x | 
USEI07.2 | Yes |  |  |  | X | 
USEI08 | Yes |  |  |  | x | 
USEI12 | Yes |  |  |  | x | 
USEI14 | Yes |  |  |  | x | 
USEI15 | No |  |  |  | x | 
Notes: Não colocar screenshots! Preencher manualmente os valores.

## Slide 6: Sprint planning
Assignment US (as stated on project assignment) | Commited? (Yes / no according to team planning) | Todo | Doing | Testing | Done | Blocked
USFA01 | Yes |  |  |  | x | 
USFA02 | Yes |  |  |  | x | 
USLP03 | Yes |  |  |  | X | 
USLP04 | Yes |  |  |  | X | 
USLP05 | No | x |  |  |  | 
USBD34 | Yes |  |  |  | x | 
USBD38 | No | x |  |  |  | 
USBD41 | Yes |  |  |  | x | 
USBD45 | Yes |  |  |  | x | 
Notes: Não colocar screenshots! Preencher manualmente os valores.

## Slide 7: Work by team member
Chart: Hours or n. tasks
| Bruno 1221514 | Miguel 1221119 | Vitor 1240580 | Tomás 1240590 | Tiago 1241707 | Jorge 1220838 | Eduardo 1190546
Horas / tarefas | 42.33 | 18.33 | 13.5 | 10.5 | 8 | 5.33 | 2
Notes: Se compilaram o registo de horas colocar as horas de trabalho, caso contrario utilizar o numero de tarefas ou algo que reflita a distribuição de trabalho.

## Slide 8: Work by type
Chart: Epic or Component or UC
| ESINF | ARQC | BDDAD | LPRA3 | FSIAP
Componente | 8 | 10 | 14 | 3 | 2

## Slide 9: Issues / Assumptions / unanswered questions
Description | Responsible | Date / sprint | Related issue / item in Git

## Slide 10: Daily Meetings
Date | Place / duration | Bruno 1221514 | Miguel 1221119 | Vitor 1240580 | Tomás 1240590 | Tiago 1241707 | Jorge 1220838 | Eduardo1190546
05/11/2024 | Class / 15 min | x |  |  |  | x |  | 
06/11/2024 | Class / 15 min | x | x | x | x |  | X | X
07/11/2024 | Class / 15 min | x | x |  | x |  |  | 
08/11/2024 | Class / 15 min | X | X | X | X |  | x | 
12/11/2024 | Class / 15 min | x |  |  |  | x |  | 
13/11/2024 | Class / 15 min | x | x | x | x |  | x | x
14/11/2024 | Class / 15 min | x | x |  | x |  |  | 
15/11/2024 | Class / 15 min | x | x | x | x |  | x | 
Notes: Podem criar mais páginas se estas não forem suficientes

## Slide 11: Daily Meetings
Date | Place / duration | Bruno 1221514 | Miguel 1221119 | Vitor 1240580 | Tomás 1240590 | Tiago 1241707 | Jorge 1220838 | Eduardo1190546
19/11/2024 | Class / 15 min | x |  |  |  | x |  | 
20/11/2024 | Class / 15 min | x | x | x | x |  | x | x
21/11/2024 | Class / 15 min | x | x |  | x |  |  | 
22/11/2024 | Class / 15 min | x | x | x | x |  | x | 
Notes: Podem criar mais páginas se estas não forem suficientes

## Slide 12: Sprint Retrospective
Date:25/11/2024
What went well?
Group performance
Good practice of git
Comunication
What went wrong?
Don’ write dailys
Better planning of the sprint to manage time for task
Wrong using of board and milestones
What we’ve learned?
Improve sprint planning
Improve time management
Write dailys and better using of board and milestones

## Slide 13: Sprint Retrospective
Date:
Action items: